**J.P.Dawer institute of Information Science and Technology**

**M.SC(ICT) 4th Semester**

**Progress Report (04th May 2018 – 31st May 2018)**

Name of the Student : Ankit V. Vaghani.

Project Title : Numera media distribution system.

Technology : Python.

Organization Name : Lintel Technologies Pvt. Ltd.

Project Duration : 6 Months.

Project Guide’s Name : Mr. Jay Desai.

**Work Done During May Month**

|  |
| --- |
|  |
| **First Week (04th May to 12th May) Working Hour : 64** |
| * **Work on numera site.** * Design changes in cart page. * Add new country selection plugin for Delivery address and Payment   Summery.   * Design changes and add new step for QR-code in studio page. * Add and manage new tour for Qr-code. * Add new toolbar design for Media-code. |
| **Second Week (14th May to 19th May) Working Hour : 48** |
| * **Work on Lintel PBX calling system.** * Create new datatable design for PBX calling data. * Getting PBX calling data from the server. * View all PBX calling data in datatable. * Develop new dashboard for view all PBX call. * **Work on webrtc calling.** * Change design for setup for new call. * Testing calling system. * Understand osdial system how it’s working. * Understand communication grid system and it’s flow how to work. * Commuicate modules for osdial. |
| **Third Week (21st May to 26th May) Working Hour : 48** |
| * **Work on numera site.** * Set QR-code design manually, step4 media-code images set properly. * Step1 and Step2 image choose time zooming range slider design changes. * Add validation  when user choose image for step1 and step2 in studio page. * Design changes when user see card preview, media-code toolbar, steps name   and tour messages in studio page.   * Changes step icons in studio page. * Testing numera site. * Solved cart page error , Changes tour message and Add steps button icons. * Changes tour messages and solve tour issue in step1 and step2. * Solved issue step4 (media-code images), step5 (Qr-code images) and final step   card preview in studio page. |
| **Forth Week (28th May to 31st May) Working Hour : 32** |
| * **Work on numera site.** * Solved tour issue in all steps when user click steps top icon that time   raised issue it's completed in studio page.   * Change media-code 4 digit group of 3 in studio page. * Testing well both browser(Chrome & Mozilla) studio page. * File type validation on step3 "Add image" Set file input type to filter only   image files are allowed and change step4 media-code toolbar color  position in studio page.   * Solved issue without tour next and previous steps was not working. * Add step4(media-code) and step5(QR-code) tour id on page load and   Change step3 card design reset button title.   * Step1 and step2 card preview changed round shape to rectangle shape   view and Overlay image position changed.   * Add new option in Step3 user can set round shape or rectangle shape card   design. |

**Guide’s Signature Student’s Signature**